## Slide 1: Managing Agile Projects
@Inflectra | #InflectraCon

## Slide 2: Dr. Sriram Rajagopalan
Education
Work Experience
Training & Certification
Teaching & Training
PhD, MBA, MS, BE
PfMP, PgMP, PMP, SP, RMP, ACP, CSM, CSPO, ACC, CSD, SCT, CSOXP, SSBB, Instructional Designer, Speaker, Writer, and Author
Software Engineer, Team Leader, Business Analyst, Project Manager, Scrum Master, Agile Coach, Director, Vice President
US, Canada, India, Vietnam, Belgium, Ireland, Greece, & Switzerland
@agilesriram

## Slide 3: Our Time Today
Review of Agile Best Practices
Planning Board in SpiraTeam® / SpiraPlan®
Summarize with Q & A

## Slide 4: Measuring Agile Initiatives
Measure of success has remained flat (considering # of respondents between 2018 and 2019)
Notable increasing needs that tools should support
Chart: 
| Customer Satisfaction | On-Time Delivery | Business Value | Quality | Productivity | Predictability | Project Visibility | Process Improvement | Product Scope | Don't know
2018 | 0.57 | 0.55 | 0.53 | 0.47 | 0.31 | 0.29 | 0.26 | 0.25 | 0.2 | 0.11
2019 | 0.52 | 0.41 | 0.48 | 0.38 | 0.33 | 0.3 | 0.25 | 0.27 | 0.12
Source: State of Agile Survey, Version One, 2018, 2019

## Slide 5: Ten Commandments
Establish Product Roadmap
  Engage with Stakeholders gathering & reviewing Requirements
  Align functionality based on Strategic Value Alignment
  Prioritize and Groom Product Backlog for at least N+2 iterations
Estimate as a team
  Increase backlog transparency to justify team-estimates
  Use Themes as main goals
  Plan for risk in Estimates by limiting hours/day for iteration
Manage the Agile Process
  Manage flow and predictable team velocity commitments
  Centralize and Accelerate task and testing transparency
  Automate creating agile charts
  Triage defects without breaking iteration commitments

## Slide 6: Establish Product Roadmap
How SpiraTeam/SpiraPlan supports this functionality

## Slide 7: Requirements: Simple or Complex?
Chart: 
| Lack of formal process to validate requirements in an unbiased manner | Resources available to perform integrated requirements management | Leadership's stand on requirements management as a critical competency for strategic success
PMI Pulse of Profession Survey | 0.53 | 0.49 | 0.33
PMI claims the number of projects with increasing complexity raised from 35% in 2013 to 41% in 2018.

## Slide 8: Requirements
When properly implemented and supported, the critical competency of developing and managing requirements enables the organization to meet stakeholder expectations, improve project performance, meet organizational benefits, and achieve tangible business outcomes.
(PMI, 2016, pg. 2)
Project Management Institute (2016). Requirements Management: A Practice Guide. Newtown Square, Pennsylvania.
When properly implemented and supported, the critical competency of developing and managing requirements enables the organization to meet stakeholder expectations, improve project performance, meet organizational benefits, and achieve tangible business outcomes.
(PMI, 2016, pg. 2)

## Slide 9: Engage with Stakeholders gathering & reviewing Requirements
Helps with business value prioritization and alignment
Realizes DEEP property with more clarity

## Slide 10: Requirements Elicitation
Customer Value Add
Business Value Add
Technical Value Add
Non-Value Add
Process Value Add
What does the paying customer want?
What exciters can we add to keep the customer with us?
What types of documentation / training needed for users?
Are compliance documents needed to sustain business?
How to technology current to avoid risks from shelf-life?
How to avoid technical debt making platforms stable?
What types of elements to retire that add no-value?
What types of process and procedure waste to eliminate?
How to increase effectiveness by operational excellence?
How to enhance efficiency by continuous improvement?

## Slide 11: Align functionality based on Strategic Value Alignment
Categorizing requirements by value alignment

## Slide 12: Requirements have a Lifecycle
Needs Assessment
Requirements Management
Requirements Elicitation
Requirements Analysis
Requirements Monitoring
Solution Evaluation

## Slide 13: Prioritize and Groom Product Backlog for at least N+2 Sprints
Current Iteration
Forecasting what the team needs to work on for two upcoming iterations

## Slide 14: Wait! We have a Workflow Support too!
Customizable Workflow based on business needs
Multiple workflows based on requirement types
Supports agile principles of transparency, inspection, and adaptation.
Includes support for Digital Signature too!

## Slide 15: Estimate as a Team
How SpiraTeam/SpiraPlan supports this functionality

## Slide 16: Increase backlog transparency to justify team estimates
Much of the collaboration is already happening without infringing on time commitments.
Planning sessions become more productive!
Auditable requirements making it easy for the team to commit story point estimates.
Facilitates remote, distributed, and virtual team collaboration.

## Slide 17: Use Themes as main goals
Aligns with the strategic product roadmap by mapping themes (components) in product backlog
Keep team engaged with releases and iterations

## Slide 18: Plan for risk in Estimates by limiting hours/day for iteration
Life comes in the way! Whether it is company meetings or issues within the iteration, allowing for flex time mitigates risk.

## Slide 19: Manage the Agile Process
How SpiraTeam/SpiraPlan supports this functionality

## Slide 20: Manage flow and predictable team velocity
Managing flow using Kanban views identifies impediments to commitments and streamlines operations
Late Start and Late Finish tasks can be unearthed to reinforce team’s commitments serving as seeds during retrospectives

## Slide 21: Manage flow and predictable team velocity
Based on previous work completed, a recommended hours/point is provided to manage team velocity commitments!

## Slide 22: Centralize task and testing transparency
Number of tasks (4) the team has identified to address this requirement
Number of test cases (4) the team has identified for acceptance testing.
Visibility to fewer tasks and test cases mean trouble!

## Slide 23: One STOP to More Traceability

## Slide 24: Automate creating agile charts
Several widgets available
Export data grid or image for additional discussions
View burndown, burnup, velocity, or coverage quickly!
View coverage on more artifacts!

## Slide 25: Triage defects without breaking iteration commitments
Not all defects identified need to be solved in that iteration unless the team finds it critical to story completion.
Defects are uniquely identified so that these can be addressed during the Daily Sprint or prioritized during Sprint planning.
Defects go through a separate customizable triage workflow as they are evaluated for the severity of impact.

## Slide 26: Summary
Agile is a framework with a set of philosophies
Focus on agility by adopting practices that suit your needs
Focus on people, process, technology, and organizational needs